| **PROJECT CHARTER** | | |
| --- | --- | --- |
| **Project Name** | P.A.T | |
| **Date Produced** | October 10, 2021 | |
| **Project Goals** | Solve a modern problem and develop a physical tracking activity platform that promotes a long lasting healthier lifestyle and habits. Create a more interactive and motivational tracking activity experience. | |
| **Project Objectives** | * Encourage people to be more physically active. * Add a social aspect via a built-in feature or a 3rd party platform. * Create a more interactive user-interface. * Allow users to input current goals, status, and personal best. * Allow users to track and view their own progress, as well as others. * Allow users to do other users activities and as well share their own. | |
| **Project Budget** | zero dollars, only man hours. | |
| **Project Sponsor** | Dr. Timothy Maciag | |
| **Project Manager** | Cameron, Justine, and Micheal | |
| **Additional Key Project Stakeholders** | | |
| Project/Team members:   * Cameron Wilson * Justine Papeleras * Michael Osachoff   Primary Users:   * Residence of City of Regina.   Secondary Users:   * Provincial and Nationwide users. | | |
| **Overall Project Milestones** | | **Dates** |
| Project Activity 1: Idea selection and introduction  Project Activity 2: Pre-requisites and planning  Project Activity 3: Idea selection and introduction  Project Activity 4: Pre-requisites and planning  Project Activity 5: Storytelling and presentation  Project Deliverables | | October 1st, 2021  October 15th, 2021  October 19th, 2021  November 4th, 2021  November 30th or December 2nd, 2021  December 6th, 2021 |
| **Overall Project Risks** | | |
| * Inexperience with web programming. * Poor code quality and technical risks. * Tight deadlines and schedules. * Lack of scope and outreached to targeted users. | | |